## Slide 1
9900-W18A-OuterHeaven
Our Team:
Sriram Murali – Scrum Master, BA, Tester
Pei Wang – Architect, Developer
Janvi Shah – Architect, Developer
Ziyang Geng – Developer, Tester
Darshana Shah – Developer, Tester

## Slide 2
Sprint 2 – 25/03 to 06/04
Completed:
User Login to FlixBot
Virtual Collaboration Module (includes movie scheduling and a chat feature)
A new look at FAQs
Dialogue Builder

## Slide 3
Sprint 2 – 25/03 to 06/04
In progress:
Create mock up Web Pages and integrate with FlixBot
- Subscription Updates
- Review Account Information / User Profile
- Contact Us / FAQs
2. Recommendation Module based on a User’s social circle
3. BI Tooling / Visualization / Analytics